3Brothers Web Development Plan – Workload Estimation & Quotation

Website: 3Brothers Media

Scope & Workload Estimation (Hours)

| Task | Estimated Hours |
| --- | --- |
| A) Foundation |  |
| Project setup | 8h |
| i18n VI/EN (route strategy, language switch, translation structure, localized SEO basics) | 16h |
| B) UI Pages & Components (based on PDF layout + metub references; includes i18n overhead) |  |
| Header sticky + mobile nav + Footer | 20h |
| Home (hero video + sections + talents + trending + CTA) | 54h |
| For Creators | 24h |
| For Brands | 24h |
| Our Brands | 12h |
| Contact / Get in touch | 12h |
| Login/Account UI (layout + protected routes) | 12h |
| C) Forms |  |
| 2-3 forms (Creator/Brand/Partner) + validation + anti-spam | 24h |
| D) Blog + Careers (admin-supported) |  |
| Blog module (list/detail, slug, pagination/tags minimal, SEO meta, i18n mapping) + admin support for content updates | 40h |
| Careers module (list/detail, apply CTA, i18n mapping) + admin support for job updates | 20h |
| E) Login feature (foundation) |  |
| Login feature (basic) | 40h |
| F) SEO/Perf + QA/Deploy |  |
| SEO + performance pass (sitemap/robots/OG, image/video optimization, i18n SEO) | 26h |
| QA/UAT (1-2 feedback rounds), bugfix, handover | 48h |

Total Estimated Workload

Foundation: 24 hours

UI Pages & Components: 158 hours

Forms: 24 hours

Blog + Careers: 60 hours

Login feature: 40 hours

SEO/Perf + QA/Handover: 74 hours

Overall Total: 380 hours

Project Pricing Calculation

Rate: 150,000 VND/hour

Formula:

Total Price = Rate x Total Hours

Result: 57,000,000 VND

Free Support & Maintenance (12 months)

Free operation support for 12 months after go-live, including:

Bug fixes related to delivered code

Reasonable UI updates (defined below)

Minor UI updates (included)

Spacing/typography adjustments, icon/text changes, swapping images/videos

Small layout tweaks within existing sections

Responsive fixes for existing pages

UI bug fixes

Major UI changes (free)

4 major UI change tickets per year, each ticket capped at 8 hours

Any work beyond 8 hours per ticket is billed at 150,000 VND/hour

Classification of a task as a major change or not is based on mutual agreement between both parties at the time of request acceptance

Excludes: new features, new pages from scratch, switching blog/careers platform, architectural rewrites, or full redesign with a new concept

Exclusions (not included)

Hosting/domain/service fees (CMS, email provider, etc.)

Content creation (copywriting, video editing, image design) unless provided by client

New features or product scope beyond the scope above

Changing blog/careers platform after implementation (breaking migration)

Payment Milestones (suggested)

30% – kickoff + setup + i18n + skeleton pages

40% – core pages + forms

30% – blog/careers + login feature + SEO/QA + handover